GIA Audit Free SIM

Fra Tidligere bruker (Deleted)

27.09.2019

Legg til en reaksjon

Skyredigeringsmodul

Handy Page Status

Numbered Headings

Vis mindre

| Reporter | Division | Sponsor | Document Status | Change Status |
| --- | --- | --- | --- | --- |
| @Doyle Yvonne Rødsten |  | @Baste Larsen | Approved | CR-3280: GIA Audit of Free SIMClosed |

| Summary | Telenor Norge pays for about 140.000 subscriptions but do not have full control what they are used for. An IT solution is requested in order to get control |
| --- | --- |

Page Contents:

  - Background

  - Goals

  - Benefits

  - High level business requirements (Epics / User stories)

  - Affected channels, roles and domains

  - Key stakeholders

  - Visualization

  - Cost/Benefit/Risk - assessment

Background

Telenor Norge is registered as a payer for about ~140.000 subscriptions and currently there is no regime for tracking the purpose nor a full control what they are used for. These  subscriptions are present in more than 1300 accounts  among which :

  - 350 without any subscription

  - 800 accounts with less than 50 subscriptions

  - 10 accounts with more than 1500+ subscriptions.

The subscription's can be segregated into the following categories. A control owners is assigned to each category.

  - MBN Logical Numbers (~79.486 subscr)

  - Critical SIM (~20.000 subscr)

  - Object M2M/IOT

  - Employees

  - Sponsor/Event (~145 subscr)

  - Test Business   Test Mobile

  - Test Roaming (~500 subscr)

  - Test IT (~10.000 subscr)

  - Test Technology

  - Test Wholesale

  - All subscriptions paid by Telenor Norge are assigned to accounts with identified control category

  - A control category consist of the following information -

Control owner - An employee within Telenor responsible for all subscriptions within the category

Monitoring rules - A set of rules to be set up in order to control the subscriptions within the category.

A rule will have characteristics like:

  - Condition that controls when rule will be triggered

  - Frequency - How often the rules should be executed (e.g. weekly/monthly)

  - Action - What kind of action to make (notify control owner by email or create input to bulk order)

  - Delay after notification before creating bulk input
(this will ensure correct ordering, follow up ,reporting of use , and deletion of numbers that are no longer in use)

  - New subscriptions to be paid by Telenor Norge can only be associated with existing accounts (handled by the channels) .

  - A predefined "superuser" is notified by email if new accounts are made without any control owner.

  - The "control owners" are notified by email if one of the rules defined for their accounts are violated.

  - Input to bulk order for clean up operations is generated if selected for the rule. This input will be generated x days after the notification in order to allow control owner to do changes before the final input to bulk is generated (e.g. move subscriptions to another account with other rule).

Goals

| Main purpose | To have control on subscriptions(private, Business) paid by Telenor. (In a way of Issuing and Monitoring routines) |
| --- | --- |
| Main Objective | Telenor finance - Division wise/control wise owners will be responsible for monitoring the Private, Business subscriptions which are paid by Telenor. |

Benefits

| Business Value | Once the controls has been established , Telenor Finance Department /Business understand which and all subscriptions can be terminated which are wrongly paid by Telenor. |
| --- | --- |
| Other Benefits | Telenor Finance control owners will have a overview of how much revenue is so far paid by Telenor and also can perform yearly clean up of unwanted subscriptions like Test IT SIM's. |
| Time Criticality | It is crucial for GIA Audit to implement the routines - Issuing routine (Channels) and Monitoring Routine where control owners will get daily reports of the subscriptions. |

High level business requirements (Epics / User stories)

The main deliveries from the project are :

  - Epic :  https://tncollab.atlassian.net/browse/CR-3280 
CCDW : Rules are implemented in CCDW which will process the rules regularly and notify the control owners by email. Control category for each account is fetched from FKM.
Restricted access to the Telenor accounts will be implemented in all channels issuing free sims. As the number of accounts probably will be more than 100 a search function will be needed (searching on account name).
Implementation:

  - CCDW

  - Creating a new replica of FKM tables in order to make Accounts-Control Owner mapping data available

  - Create reports for each rule.

  - Schedule reports to be regularly sent to the control owners.

  - Eureka/OFM

  - Restrict creation of new subscriptions to be paid by Telenor to only to be done using existing accounts.

  - Make search functionality in order to find the right account as the number will be high (>300).

Affected channels, roles and domains

  - Eureka

  - OFM

Key stakeholders

| Role | Name | Area of interest |
| --- | --- | --- |
| Control Owners | @Tor Marstein @Tidligere bruker (Deleted) @Harr Åge @Hatlehol Kjetil Selstø @Tidligere bruker (Deleted) @Baste Larsen @Doyle Yvonne Rødsten Lars Bakken | Telenor Finance |
| Domain Architect | @Tidligere bruker (Deleted) @Dragland Sturla Jørgensen | Technical solution |

Fra <https://tncollab.atlassian.net/wiki/spaces/CR/pages/78372357/GIA+Audit+Free+SIM>

Fra Tidligere bruker (Deleted)

28.06.2019

Legg til en reaksjon

Skyredigeringsmodul

Handy Page Status

Numbered Headings

Vis mindre

  - Background

  - Proposed solution

  - Clean up of existing accounts

  - High Level IT Design

  - Implementation:

  - Issuing Routine:

  - IT Delivery

  - Assumptions

  - Timeline & Cost

Background

Telenor Norge is registered as a payer for about ~140.000 subscriptions and currently there is no regime for tracking the purpose nor a full control what they are used for. These  subscriptions are present in more than 1300 accounts  among which :

  - 350 without any subscription

  - 800 accounts with less than 50 subscriptions

  - 10 accounts with more than 1500+ subscriptions.

The subscription's can be segregated into the following categories. A control owners is assigned to each category.

  - MBN Logical Numbers (~79.486 subscr)

  - Critical SIM (~20.000 subscr)

  - Object M2M/IOT

  - Employees

  - Sponsor/Event (~145 subscr)

  - Test Business   Test Mobile

  - Test Roaming (~500 subscr)

  - Test IT (~10.000 subscr)

  - Test Technology

  - Test Wholesale

Proposed solution

  - All subscriptions paid by Telenor Norge are assigned to accounts with identified control category

  - A control category consist of the following information -

Control owner - An employee within Telenor responsible for all subscriptions within the category

Monitoring rules - A set of rules to be set up in order to control the subscriptions within the category.

A rule will have characteristics like:

  - Condition that controls when rule will be triggered

  - Frequency - How often the rules should be executed (e.g. weekly/monthly)

  - Action - What kind of action to make (notify control owner by email or create input to bulk order)

  - Delay after notification before creating bulk input
(this will ensure correct ordering, follow up ,reporting of use , and deletion of numbers that are no longer in use)

  - New subscriptions to be paid by Telenor Norge can only be associated with existing accounts (handled by the channels) .

  - A predefined "superuser" is notified by email if new accounts are made without any control owner.

  - The "control owners" are notified by email if one of the rules defined for their accounts are violated.

  - Input to bulk order for clean up operations is generated if selected for the rule. This input will be generated x days after the notification in order to allow control owner to do changes before the final input to bulk is generated (e.g. move subscriptions to another account with other rule).

Proposed monitoring rules:

  - No control owner -  All accounts without control owner. Reported to a predefined superuser.

  - New Subscriptions (NewSubscriptionsWithinAccountLastPeriod) - Control owner is notified about all new subscription within account created the last period (e.g. last month).

  - ValidityLength - To be used for accounts with test subscriptions which can be automatically terminated after a specific time (e.g. one year). Control owner are notified x days/weeks before termination orders are executed.

  - MandatoryProducts - A list of mandatory products is defined for each rule/account. Products missing are added automatically by bulk order. May be used in order to ensure all subscriptions in an account are barred from roaming or other services.

  - LogicalNumbers - Rule specific for the MBN logical numbers. Control owner is notified about all subscriptions without a corresponding payer in the agreement structure.

  - MaxUsage - Control owner is notified about all subscriptions within account which are billed fore more than a specified value within the last billing cycle.

Clean up of existing accounts

A prerequisite to the IT solution is to clean up the existing structure of accounts with Telenor Norge as payer.

  - Remove all accounts without any active subscriptions

  - Reduce the number  of accounts considerably by moving existing subscriptions to a limited number accounts (using bulk tool).

  - Map all remaining accounts to a designated Control Owner (about 600 accounts have no defined control owners today).

  - All accounts have to have unique names (about 200 MBN accounts have the same name)

The responsibility of the clean up has to be taken by the control owners. They have to provide lists of their existing account where a limited number of target accounts are identified. The change of the account structure will then be handled by "OSP Payment/Implementation" (Rørvik) using the bulk order tool.

High Level IT Design

Control category for each account is stored in FKM.  Tables will be updated directly. User interface can be developed later if needed.

Rules are implemented in CCDW which will process the rules regularly and notify the control owners by email. Control category for each account is fetched from FKM.

Restricted access to the Telenor accounts will be implemented in all channels issuing free sims. As the number of accounts probably will be more than 100 a search function will be needed (searching on account name).

Implementation:

  - FKM/CDC

  - Do minor adjustments of the existing Customer structure in order to make it possible to register mapping between accounts and control owners with corresponding email addresses. (detailed DB design is attached below).

  - Create new scripts to insert mapping between accounts and control owner

  - CCDW

  - Creating a new replica of FKM tables in order to make Accounts-Control Owner mapping data available

  - Create reports for each rule.

  - Schedule reports to be regularly sent to the control owners.

  - Eureka/OFM/Nettbutikken

  - Restrict creation of new subscriptions to be paid by Telenor to only to be done using existing accounts.

  - Make search functionality in order to find the right account as the number will be high (>300).

Issuing Routine:

Current status – there is a variety of existing ways of issuing new free sims for the large variety of free sims (equipment sims, logical sims, employee sims, test sims etc.) that Telenor Norway has.

Project phase - As there are many categories of free sims, it is unlikely that one routing for the issuance of all free sims is possible to implement to cover the variety of free sims (one size fits all). Walkthrough of existing routines for establishing/issuing the various types of sims will be conducted as part of the implementation project.

A new subscription (including new SIM) is created in one of the channels. When creating a subscription with "Telenor Norge" as payer, the user is restricted to select predefined accounts when opening such SIM. These accounts will be assigned to control owners, all new subscription paid by TnN will automatically be included in this monitoring regime.

If a new sub/SIM is created without an account and a control owner, all these subscriptions will anyway be identified by the monitoring system and reported to a designated super user with information about the user who has done the creation as well as name of the channel.

Each month a report per account is extracted and sent to the owner for verification. Any deviation is investigated and corrected or terminated on a monthly basis.

FKM/CDC Data Model

The figure shows how the control owner information is integrated in the existing customer structure. The control owner will be stored in the Master Customer table and linked to email address via AddressLink. A new CommunicationPurpose is introduced to indentify this person as a control owner. The customer is linked to the Account via ArrangementContactRole where a new ArrangementRoleType is introduced for the AccountController. The information is replicated to CCDW where it is used to identify the control owners with email address for the different accounts.

Open points

  - Control owners - Control owners has been defined for most areas, but yet more control owners will probably be identified during the clean up of existing accounts.

  - Monitoring rules - more rules may be required when new control owners are identified.

IT Delivery

Assumptions

  - All clean up of accounts is handled outside the IT project.

  - The only channels to be changed are OFM, Eureka, Netbutikken (according to input from control owners before May 19).

  - One View is not supported in this delivery as this channel as functionality for choosing the accounts not have been implemented yet. OneView can be integrated later when the channel supports selection of account in the same way as Eureka.

  - Only 4 rules have to be implemented - "No control owner", "New Subscriptions", "Logical Numbers", "Object Numbers" (according to input from control owners before May 19).

  - Considering only 4 rules are requested we will hard code the rules directly in CCDW. If more flexibility is needed later, implementation can be changed.

Timeline & Cost

  - IT Implementation can be delivered at the end of this year-2019 assuming high priority is given.

  - Estimated Cost < 5 Mnoks. (Rough Estimate as per the analysis indicates)

Fra <https://tncollab.atlassian.net/wiki/spaces/CR/pages/78372357/GIA+Audit+Free+SIM>

Oppdatert 05.11.2019

Rediger

Del

Fra Tidligere bruker (Deleted)

05.11.2019

1

Skyredigeringsmodul

Handy Page Status

Numbered Headings

Vis mindre

  - 2.3.A.- Issuing Routine : Channels

  - Eureka

  - OFM

  - 2.1.A Monitoring Routine : CCDW/BO

  - BO(Business Objects) has developed reports which will be triggered on weekly/Monthly basis.

  - Violating Rules

  - Account owner change process

  - 2.3.A Termination routine:

  - Future Implementations:

2.3.A.- Issuing Routine : Channels

Starting November-2019 , all new sims paid by Telenor Norway will be subject to an issuing routine to ensure all sims issues are identified as to purpose and responsible division(account categories/responsible)

Eureka

Requirement :  When new subscriptions are created with  “Telenor Norge AS” as a payer, Eureka will only allow subscription to be opened on existing accounts (which already are assigned to account owners).

Change 1:

when registering a new SIM, click on  “Hent Konto Info” , where “Account Nbr’s-Account Reference” will show up (which will help users to select account nbr based on account reference names)

Note:

  - All the accounts we show in the list are of Accounts having Telenor as Payer.

  - Users can search with Account Names, Account Nbrs in Pop up.

Change 2 :

Validation is built in and will be shown on screen , if user selects “Telenor Norge AS” as payer and doesn’t select account from the list, an "error message" will pop up not allowing the user to continue the process before proper registration.

Note: Eureka will not create any new accounts when "Telenor Norge AS" is selected as Payer.

OFM

Requirement :  When new subscriptions are created with  “Telenor Norge AS” as a payer, OFM will only allow new subscription to be opened on existing accounts (which already are have account owners).

Note: New account creation will not happen with this new flow.

Screenshots:

We have removed the functionality  “+ button" in OFM, which previous allowed to create a new account - see below screenshot :

2.1.A Monitoring Routine : CCDW/BO

Background: All subscriptions paid by Telenor Norge are assigned to accounts with identified account category and have a designated account owner as shown below in a table. The monitoring routines will include making sure for example that all new sims are assigned to correct account category and we can ensure accountability, traffic usage details for active cards etc..

All subscriptions paid by Telenor Norge are assigned to accounts under identified account category, and a designated account owner as shown below:

CCDW/BO will store the mapping between the account categories, the account owner, and the account numbers.

| Account Category | Account Owner Name |
| --- | --- |
| MBN Logical Numbers | Tor Marstein |
| Critical SIM /Operational SIM | Geir Kolstad |
| Object SIM | Lars Bakken |
| M2M/IOT | Åge Harr |
| M2M/IOT | Ketil Hansen |
| Employees | Kjetil Hatlehol |
| Sponsor/Event | Per Anders Vold |
| Test Business | Tor Marstein |
| Test Mobile | Kari von Ubish |
| Test Roaming | Kari von Ubish |
| Test IT | Baste Larsen |
| Test Technology | Geir Kolstad |
| Test Wholesale | Kjetil Jacobsen |

BO(Business Objects) has developed reports which will be triggered on weekly/Monthly basis.

The report details are described below.

Sheet 1 -  Forside : Report information details

Sheet 2 -  Account Category: Account Nbr, Account Name and No. of Subscriptions under that account.

Sheet 3- Subscription with Traffic :  Consists of detailed details of subscriptions , Data traffic from 2018, 2019, latest last 3 months data usage details,  Accumulated Volume (MB) , Account nbr, Account Name, subscription start date, End_date, IMSI, users Name, Surname, First Name, Middle Name, Company Name,  Dealer Id, Dealer Name, Sales channel.

Sheet 4 -  New Subscriptions last four week :  Consists of latest subscriptions created under those accounts with all the basic details and also with who created the subscription and sales channel

These report headers and structure was suggested by account owners.

Violating Rules

A New report with all the necessary fields will be sent to account owners(for its particular account category) if any rules are violated.

(It is a daily scheduled job in BO)

Account owner change process

In-case of account owner change or termination of position from a holder of an account category ,the existing account owner create a Jira task for CCDW/AI with  subject  "SIM paid by TnN - Account Owner Change"  by providing old account owner name and new account owner name.

CCDW/BO maintains the documentation of which table , column(configuration details) to be changed for account owner change in prima confluence.

2.3.A Termination routine:

Process  - A daily report will be triggered to Account owners with all necessary fields :

  - If a new subscriptions is created selecting "Telenor Norge AS" in the payer role on a different or wrong account AND where selected account does not have a control owner this will be show on the reports to the account owner.

  - Account owner request termination of such SIM.

Control routine: Account owners will verify the report/subscription details on a regular basis:

  - Verify the subscription details - "Created By , Account Reference Name (Purpose), dealer id, Sales Channel" fields in the report and validate with its division further.

  - The responsibility of identifying the potential terminations from this report has to be taken by the account owners.

  - The terminations then be handled by "OSP Payment/Implementation" (Rørvik) using the bulk order tool.  Account owners have to manually send the data/list to this team after the control is performed.

Sample Report:

Future Implementations:

Automatic termination of Subscriptions(Test) after 12 months or when new SIM is not registered correct. Requirement is documented.

Kommentarer

1

Tidligere bruker (Deleted)

14. oktober 2019

God job Bharat.

Svar

Legg til en kommentar

Fra <https://tncollab.atlassian.net/wiki/spaces/CR/pages/78378196/GIA+Audit+-+Management+Action+Points>